# SIH Command Center - Hackathon Team & Deliverable Tracking (PBL 14)

Full Stack Development (24TU05MJC1), Woxsen University. Team of 4: full-stack lead, frontend, backend, QA + docs. Stack: Express + MongoDB (optional) + plain HTML/CSS/JS, Node, Git.

# 1. Problem + objectives

SPOC tracked SIH teams in sheets and emails; invalid teams and pending deliverables surfaced too late. Objectives: (1) registration blocking non-6 / no-female teams, (2) official SIH-number search with duplicate check, (3) mentor assignment with load view + auto-assign, (4) deliverable tracker + readiness %, (5) deadline countdowns, (6) filterable dashboard + CSV/PDF export.

# 2. Design + methodology

Express REST + Mongo-or-memory, 5 guided pages, one CSS file. Entities: Team, PS (sihId), Mentor, Deliverable, Milestone. Readiness = approved/4*100 minus penalties. Plan: W1 requirements + design, W2 backend, W3 frontend, W4 testing + report.

# 3. Implementation (phase-wise)

Phase 1: scaffold + docs. Phase 2: server.js - routes, 6-member/1-female hard validation, readiness, seed, CSV export. Phase 3: 3-step team wizard, dropdowns (no id typing), teacher hints, dashboard filters. Phase 4: one-click official SIH scrape (239 statements), milestones, QA 17-case plan, this report, PPT.

# 4. Analysis / results

Demo + registered teams verified: readiness rises with approvals, invalid teams blocked with clear messages, duplicate PS warned, mentor overload blocked, CSV opens in Excel, printable report saves as PDF. Limitation: no real email (reminder list shown), mentor view read-only, filters reset on reload.

# 5. Conclusion + future work

All PBL features working. Next: real email, mentor login, auth. Each member demos own part (TEAM.md).

# Test summary (full table in docs/04-test-plan.md)

| Case | Result |
| --- | --- |
| Valid team (6, 1 female) | PASS |
| 5 members | Blocked PASS |
| 6 males | Blocked PASS |
| Duplicate PS | Blocked PASS |
| Mentor overload | Blocked PASS |
| Bad status value | Blocked PASS |
| Readiness math | PASS |
| CSV export | PASS |
| Official scrape (239) | PASS |
| Milestone countdown | PASS |

# Screenshots

See report/SCREENSHOTS.md for the 5 captures (dashboard, wizard, duplicate warning, mentor load, PDF report). Paste them here before printing.